PRISM ARCHITECTURE · PART 08

State and Roadmap

Maturity board, triggers, debt

Product	Prism  ·  version 1.3.0
Commit	20292f4
Drawn	26 August 2026
Source	docs/architecture/ — Markdown is the master

# State and Roadmap

This document is the PM's control panel. It says what exists, how well it is proven, what is decided-but-blocked, and what is deliberately not built and why.

It does not replace docs/DEFERRED.md and docs/AFTER_THE_MERGE.md — those are the working files where decisions get made. This is the index across them, so you can see the whole board at once.

Snapshot: 2026-08-26 · commit 20292f4 · version 1.3.0 · 74,259 lines of Python · 1,203 tests + 148 scenarios.

## 8.1 The maturity board

Rated on two independent axes, because they fail differently:

Built — does the code exist and pass tests?

Proven — has it run against real customer data, and did a customer confirm the output?

| Capability | Built | Proven | Notes |
| --- | --- | --- | --- |
| Main task pipeline (route → plan → run) | ✅ | ✅ | The general-purpose product |
| Licensing & authorisation | ✅ | ✅ | Committed test vector, 777-line auth test file |
| Email automation — reading | ✅ | ✅ | Fetch, sort, register, file attachments. The well-covered half |
| Email automation — sending | ✅ | ❌ | Never run against a real mailbox |
| Email automation — PO screen | ✅ | ❌ | Never run against a real mailbox |
| Multi-mailbox walk | ✅ | ⚠️ | Built and tested; office-scale customer had not yet run it at time of writing |
| Quotation from rate list / cost sheet | ✅ | ⚠️ | Arithmetic is exact and tested; not yet validated against a customer's own sent quotes |
| Gerber engine | ✅ | ✅ | Reconciled against Fine Circuits' own filled-in check sheet on both sample jobs |
| Gerber GUI | ✅ | ⚠️ | Window built; needs real customer archives |
| BOQ | ✅ | ⚠️ | Geometry sound; .dwg needs a local converter |
| Email blast | ✅ | ✅ |  |
| Reel | ✅ | ✅ |  |
| Studio | ✅ | ⚠️ | House style set; invented numbers in the reference reel still to fix |
| Voice / push-to-talk | ✅ | ✅ |  |
| Wake word | ⚠️ | ❌ | Best-effort polling loop, not a real engine |
| NotebookLM automation | ⚠️ | ❌ | Best-effort, unverified against a live session |
| Teams / shared workspace | ✅ | ⚠️ | One-writer rule holds |
| Localisation (hi, gu) | ✅ | ⚠️ | plans.py strings not in the catalogue |
| BOM & Stock | ❌ | ❌ | Shelf placeholder, disabled on purpose |
| PCB capability check (step 3) | ❌ | ❌ | The recommended next build |
| Panel utilisation (step 4) | ❌ | ❌ | Wait until asked |
| PCB costing (step 5) | ❌ | ❌ | Wait until stage 1 has earned it |

## 8.2 The three lists, and the difference between them

This is the discipline the repo already runs on. Keep it.

| File | Holds | An entry leaves when |
| --- | --- | --- |
| docs/AFTER_THE_MERGE.md | Decided, understood, blocked only on a merge. Everything here is worth building now | It is done, or deliberately killed — say which |
| docs/DEFERRED.md | Deliberately not built yet. Every entry carries a trigger: the observable thing that turns it from an idea into a job | Its trigger fires |
| docs/FUTURE_INDUSTRY_TARGETS.md | Which industries next, and the hard rules per industry | A target is entered or abandoned |

### The rules that make these files work

From AFTER_THE_MERGE.md, and worth restating because they are the reason the files are still readable:

An entry leaves only when it is done or deliberately killed — say which.

Every entry names the file it touches, so the work starts without a hunt.

Record the reasoning, not just the task. In six weeks the task will be obvious and the reasoning will not.

Update it in the conversation where the decision is made, not later.

And from DEFERRED.md:

A list of "nice to have someday" rots — nobody reads it, and six months later nobody remembers whether an entry was a plan or a passing thought. So every entry carries a trigger. If the trigger has not happened, the entry is doing its job by sitting here.

Add an entry when you consciously choose the smaller version of something. The comment in the code should point here; this file should point back at the code.

## 8.3 Deferred work — the trigger board

Every open entry in docs/DEFERRED.md, with the observable event that would start it. This is the table to review at a regular interval.

| # | Deferred | Trigger | Size |
| --- | --- | --- | --- |
| 1 | Several machines writing one register | A customer whose salespeople refuse to put mailbox passwords on the shared office PC — heard from two firms, not one | Days. Per-machine append journals, merged by whichever Prism reads next. The migration must be invisible |
| 2 | OCR for scanned POs | Scanned POs above ~half a real customer's measured volume — counted from their own register, not guessed in a meeting — AND the customer saying the typing is what stops them using the tab | — |
| 3 | Storyboard is advice, not a contract | A reel where every scene lays out clean and the film still reads as a deck. That is now the only failure mode left in this stage, so watch for it specifically | Same shape as the layout check that already works |
| 4 | Design stage takes minutes | A customer complaining about the wait, or a reel long enough (10+ scenes) that the sequence outlives the model's context | — |
| 5 | Reel motion — carriers across the cut | The seam check working reliably first. Asking a model to author a matched element into two separate scene blocks is a lot while the simpler laws are still missed | A week or more, and worth it only for customers who care |
| 6 | Agent failover inside the pipeline | A customer losing real work to a MIDDLE stage failing | Genuine surgery on the riskiest function in the codebase — a 500-line loop whose index-keyed maps (machine_stages, spec_feeder, design_feeder) all shift if the stage list changes underneath it |
| 7 | Gerber reading — its own add-on | Two or three real customer zips from Fine Circuits, ideally from different design tools and ideally one with no .gbrjob. The reader has been tested on exactly one clean KiCad export, and the fallback path — the one that matters — has never run | — |
| 8 | The test that hangs | Already overdue. The fix is to stub the licence call the way the other window tests do | Small |
| 9 | Translation catalogue (plans.py strings) | — | Small |

Marked closed, but unverified: Reel motion — check the seams is recorded in docs/DEFERRED.md as DONE, via a motion_faults() that checks the two measurable faults.

⚠️ Discrepancy found while writing these docs. motion_faults does not exist anywhere in prism_terminal/core/ at the currently pinned submodule commit — the nearest real function is brand_faults() (reel_web.py:373). Either the work landed in prism_terminal upstream and the submodule pin here is behind it, or the entry was written ahead of the code. This is the exact failure mode AFTER_THE_MERGE.md exists to catch (the engine moves and the window does not). See §8.7 debt #10.

## 8.4 Decided and waiting — docs/AFTER_THE_MERGE.md

| # | Item | State |
| --- | --- | --- |
| 1 | Gerber add-on needs its window | Engine done; window built since |
| 2 | The Gerber verification ladder | Steps 1–2 built; 3–4 are the plan for when a job defeats us |
| 3 | Untested Gerber constructs | Arcs, aperture macros, step-and-repeat, negative planes — warned about, not guaranteed |
| 4 | The reel look is the house style | Standard set; invented numbers to re-render first |
| 5 | Two copies of prism_terminal on the dev machine | Decide one way or the other. Two checkouts of one repo is a trap, not a convenience |
| 6 | Validated by the customer | Done — and it produced the DRC question below |
| 7 | Where the Gerber add-on actually goes | The eight-step map. Steps 3–5 are the whole remaining product |
| 8 | What the customer must hand over | The three-stage ask, each stage worth something on its own |
| 9 | The realistic first build | Build the capability check. Do not build panel utilisation, costing or sending yet |

## 8.5 The open questions worth answering next

These are not tasks. They are things you do not know, where the answer changes what gets built.

| # | Question | Why it matters | Who can answer |
| --- | --- | --- | --- |
| 1 | Is the DRC the product, not the five numbers? | The contact said "we just do DRC" — a tool already produces these numbers and the hand measuring is a side task. If the DRC is the product, the measurement add-on is a feature of something else | Fine Circuits — ask for a DRC output. Machine-generated, free, a far better witness than a spreadsheet |
| 2 | What does his capability sheet look like? | It is the entire input to the recommended next build (step 3) | Fine Circuits |
| 3 | What panel sizes does he run, and what does he cost a job on? | Inputs to steps 4 and 5 — do not guess any of them | Fine Circuits, later stages |
| 4 | Does the email send path survive a real mailbox? | The largest verification gap in the product | Any willing existing customer |
| 5 | How does the office-scale customer actually run the walk? | The one-writer rule is a design decision that has not met its stress case | The second firm |
| 6 | What proportion of real POs are scans? | Trigger #2 needs a measured number from a real register, not an estimate | Existing customer's own register |

## 8.6 How to decide what is next — the rules already in play

The repo has an implicit decision doctrine. Written down, it is:

### 1. Each move must be finishable, checkable against a real job, and useful on its own

"One step at a time, in the order he will actually say yes."

### 2. Do not ask for more than the customer will give at that stage

A fabricator will type in one page. He will not type in eight, and he will not hand over his mail password on day one to a supplier he met last month. So the setup is staged, and each stage has to be worth something on its own — if he stops after stage one he must still have got value.

### 3. Send each step to the tool that is best at it — that is the Prism part

| Step | Tool | Why |
| --- | --- | --- |
| Capability check | The thinking tool | Measured numbers + his capability sheet. It sees numbers, never the design |
| Panel utilisation | Code, not an AI | Geometry. An LLM estimating how many boards fit an 18×24 panel is the BOQ mistake again |
| Costing | The research tool | Laminate and finish prices this week, from the web, not a rate card from two years ago |
| Writing the quote | The writing tool | In his format and his voice |

One tool doing all four would be worse at all four, and that is exactly what every competing automation is.

### 4. Anything that can cost the customer money stops on a click

Not because the software cannot do it — because if Prism mails a wrong rate to a customer, that is a real loss and it is our fault. Everything that cannot cost money if it goes wrong should run by itself.

### 5. Prefer the honest refusal to the confident guess

po.looks_scanned() says "this is a photograph, type four fields" rather than OCR-ing a rate. Gerber warns about untested constructs rather than reporting a number it cannot stand behind. An answer that arrives with confidence and is wrong costs more than no answer.

### 6. Measure before you build

Trigger #2 requires a counted proportion from a real register, not a figure from a meeting. This is the pattern: turn "customers want X" into "N of M measured cases show X".

## 8.7 Technical debt register

Ranked by what it will cost if left.

| # | Debt | Cost if left | Fix size |
| --- | --- | --- | --- |
| 1 | test_each_task_is_planned_in_turn hangs | pytest tests/ appears to freeze — every new contributor loses time to it, and the deselect has to be remembered | Small: stub the licence call the way other window tests do |
| 2 | Send path + PO screen unverified against a real mailbox | The riskiest thing to sell. A first real customer finds the bug | Medium: one willing customer, one supervised run |
| 3 | Two prism_terminal checkouts on the dev machine | Already cost an afternoon once (/gerber "Unknown command") | Trivial: delete one |
| 4 | README test counts are stale (says 705 and 588; actual 1,203) | Erodes trust in the rest of the README | Trivial |
| 5 | plans.py strings not translated | Hindi/Gujarati users see English on the paywall — the screen where you are asking for money | Small |
| 6 | Wake word is a polling loop | Lag and misses; unsellable as a feature | Medium: swap in Porcupine / OpenWakeWord |
| 7 | NotebookLM automation unverified | A stage that silently returns nothing | Medium |
| 8 | Agent failover only after the pipeline, not inside it | A middle-stage failure loses downstream work | Large — surgery on the riskiest function in the codebase. Do not start without trigger #6 |
| 9 | Gerber fallback path never exercised | The reader has been tested on exactly one clean KiCad export | Blocked on trigger #7 — real customer zips |
| 10 | DEFERRED.md marks reel-motion seam checking DONE, but motion_faults is not in the pinned submodule | A doc claiming a guarantee the code does not provide is worse than no doc. It also suggests the submodule pin may be behind the engine generally | Trivial to diagnose: cd prism_terminal && git log --oneline -20 and compare with upstream. Then either bump the pin or reopen the entry |

## 8.8 Metrics worth tracking

The product currently produces these but does not aggregate them. Each is cheaply derivable from data that already exists on disk.

| Metric | Source | Tells you |
| --- | --- | --- |
| Inquiries per day | dashboard_data.inquiries_per_day() | Whether the register is being fed |
| Conversion rate | Register Status column | Whether quoting works |
| Time from inquiry to quotation | Date received vs Quotation date | The number the customer actually feels |
| Reminders sent vs. replies | Reminders sent, Last contact | Whether chasing works |
| Triage source split (rule / learned / ai) | Verdict.source | How much AI you are actually buying — and how well Knowledge is growing |
| unsorted_by_failure count | Result.unsorted_by_failure | Messages nothing managed to read — the only figure that means something may have been missed |
| Run success/failure | dashboard_data.run_counts() | Pipeline reliability |
| Per-stage durations | run_<ts>.json durations | Which stage is slow — newly answerable |

The triage source split is the most under-used number in the product. It is the direct evidence for the privacy claim and the cost claim, and it is already recorded on every verdict.

The number to quote a customer, from EMAIL_WORKFLOW_RUNTIME.md: about six minutes a day, in four taps. Not "automation" — six minutes.

## 8.9 A suggested cadence

For running this as a PM rather than as a developer.

| Rhythm | Do |
| --- | --- |
| Per change | Update the architecture doc the change touches, in the same commit |
| Weekly | Walk §8.3's trigger board. Has any trigger fired? |
| Weekly | Check the failure catalogue in 07-operations.md §7.7 against what support actually saw |
| Per customer conversation | Record the reasoning in DEFERRED.md / AFTER_THE_MERGE.md in that conversation, not later |
| Per release | Refresh the maturity board (§8.1) and the snapshot line at the top |
| Per quarter | Re-read §8.5's open questions. Which are still open, and why? |